## Slide 1: Team 30: ECEN 215 Lab Kit Bi-Weekly Update 2 Members: Luis Diaz-Santini, Yusuf Hossain, Ryan Freed, and Peter Zhang Sponsor: Dr. Lusher TA: Garret Brown
Notes: Intro should take 30 seconds

## Slide 2: Project Summary
Problem Statement:
Principles of Electrical Engineering (ECEN 215) teaches the basics of electric circuit analysis and electronics to non-ECEN majors.
The transition of ECEN 215 to an online format poses a challenge due to its lab component relying on the Analog Discovery 2 (AD2), which is expensive.
Solution Proposal:
The ECEN 215 Lab Kit offers a solution to the cost, convenience, and over complication issues that are abundant with the AD2. Aiming for a $50 price point, the lab kit offers a more catered simpler approach to each lab while also making it possible to complete at home.
Will operate as the power supply, signal generator, multimeter, and Oscilloscope.

## Slide 3: Subsystems Overview
Peter:
Multimeter and Oscilloscope
Yusuf:
Waveforms and communicating to the microcontroller.
Luis:
Create mobile application to interface with device
Ryan:
PCB design and power.

## Slide 4: Project Timeline
Ensure Working Subsystem (completed 8/22) | Research Integrating / Ensure Working Subsystems (completed 8/29) | Integrate App with Wave Gen and Oscilloscope (to complete by 9/24) | Integrate App with Multimeter (to complete by 10/16) | Complete Testing and Validation of Integrated Subsystems (to complete by 10/30) | Documentation and Buffer Time (to complete by 11/10)

## Slide 5: Oscilloscope and Multimeter Peter Zhang
Accomplishments since last update 16 hrs of effort | Ongoing progress/problems and plans until the next presentation
Advertise and establish a connection to mobile application via Bluetooth | Send data to mobile application for graphing oscilloscope Remodeling ohmmeter and ammeter Improve safety of probes

## Slide 6: Oscilloscope and Multimeter Peter Zhang

## Slide 7: Waveform Generator Yusuf Hossain
Accomplishments since last update 10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Mobile Application can send and receive data from Waveform generator | Store and display points from the Wavegen to the app Make functions In the app that can adjust characteristics of the waveforms

## Slide 8: Waveform Generator Yusuf Hossain

## Slide 9: Mobile App Luis Diaz-Santini
Accomplishments since last update 20 hrs of effort | Ongoing progress/problems and plans until the next presentation
Bluetooth functionality using Espressif IDF has been implemented Application is able to send/recieve messages to and from waveform generator | Fine tune Espressif code to communicate more accurately with waveform generator Begin implementation of oscilloscope functionality on application

## Slide 10: Mobile App Luis Diaz-Santini

## Slide 11: Mobile App Luis Diaz-Santini

## Slide 12: PCB and Power Ryan Freed
Accomplishments since last update 24 hrs of effort | Ongoing progress/problems and plans until the next presentation
Completed PCB case model 1 Fixed artifacting issue in PCB document Ordered PCB and stencil Completed design sanity check | Receive board and solder on components Add amp buffers to protect chips on board Troubleshoot and fix any potential issues

## Slide 13: PCB and Power Ryan Freed
Case Artifacting

## Slide 14: Parts Ordering Status
  PCB and stencil ordered
  Ordering op amps before next presentation
Notes: Michelle

## Slide 15: Execution Plan
Notes: Michelle

## Slide 16
Thank you